# IT Project Management - 30-Hour Course Syllabus

20 Sessions x 1.5 Hours  |  Concepts + Case Studies + Regular Quizzes  |  For Management Students

# 1. Course at a Glance

| Item | Detail |
| --- | --- |
| Course title | IT Project Management (30 Hours) |
| Audience | Management / PGDM-MBA students (no prior programming required; some exposure useful) |
| Duration | 30 contact hours - 20 sessions x 1.5 hours |
| Pedagogy | Demonstration-based + case discussion + hands-on team exercises + project presentations (per IS-623) |
| Textbook | Schwalbe, K. Information Technology Project Management. Cengage Learning, 2019. ISBN-13: 978-93-5573-613-0. |
| Assessment | Class Participation 10% ¦ Project & Presentations 50% ¦ Class Test 20% ¦ End-Term Exam 20% (IS-623 model) |
| Quizzes (formative) | 20 after-class Google Forms quizzes (one per session, quiz mode with auto-grading), done outside class; feed Participation + Class Test readiness |

# 2. Course Description

Every business today is a digital business. Businesses spend trillions every year on digital transformation, yet about 70% of digital projects fail to meet objectives partially or completely - most often down to poor project management. This course covers the critical discipline of IT project management to equip management students with the skills, frameworks and insights to lead complex IT projects.

Students navigate the triple constraint (Scope-Cost-Time), master Waterfall, Agile/Scrum and Hybrid methodologies, and work through allied areas - IT governance and compliance (COBIT, ITIL, GDPR), cybersecurity management, IT service management and SLAs, change management, outsourcing and vendor management, IT financial management (budgeting, ROI/TCO), and IT leadership. Each block pairs concepts with a real-life case study, corporate experience, reflection exercises and group work, ending in a team IT-project proposal and presentation.

# 3. Learning Outcomes (from IS-623)

| No | Learning Outcome |
| --- | --- |
| LO1 | Analyse real-world business challenges and develop evidence-based, innovative solutions. |
| LO2 | Apply advanced techniques and interdisciplinary knowledge to solve contemporary business problems. |

Mapping to programme goals: LG1 (conceptual knowledge and analytics for decision-making) - High (3); LG2 (evaluate real-world problems, create contemporary solutions) - High (3). LG3-LG5 as per institute policy.

# 4. Pedagogy and Rhythm of Each Session

90-minute rhythm: 25-min concept burst, then 30-min case/exercise, then 20-min team hands-on, then 15-min quiz/debrief.

Demonstration-based: instructor demos a tool or artifact (WBS, Gantt, burndown, risk register, SLA) then teams replicate on their own project.

Case discussion: cold-call + small-group vote, HBR-style.

Hands-on team project runs across all 20 sessions - each session adds one artifact to the final proposal.

# 5. Case Studies (mixed set)

Three HBR cases carried over from the IS-623 syllabus, plus two India-anchored, classroom-safe composites built on public information:

C1. Fichman, Keil and Tiwana - "It is Time to End the Battle Between Waterfall and Agile." (Sessions 2-3: methodology choice.)

C2. Annosi, Foss and Martini - "When Agile Harms Learning and Innovation (and What Can Be Done About It)." (Sessions 4-5: process groups, scaling Agile.)

C3. Fichman, Keil and Tiwana - "Beyond Valuation: Options Thinking in IT Project Management." (Session 6: selection under uncertainty.)

C4. Composite (classroom illustration, public-data-only): Pharma digital-plant rollout - IT governance, validation and vendor management in a regulated Indian pharma context (Sessions 12, 17). Protagonist and internal numbers are fictional; frameworks (COBIT/ITIL, SLA, validation) are real.

C5. Composite (classroom illustration, public-data-only): AI helpdesk / computer-vision pilot - scope, schedule, cost and quality trade-offs on an AI project (Sessions 11, 14). Figures are illustrative and hand-computable, not company disclosures.

Note: HBR cases depending on availability; else other cases will be discussed. C4-C5 are original teaching composites written for this course so no company permission is needed.

# 6. Session Plan - 20 Sessions x 1.5 Hours

| Ses | Topic (90 min) | Concepts and Hands-on | Reading / Case / Quiz |
| --- | --- | --- | --- |
| 1 | Introduction to IT Project Management | What is a project vs programme vs portfolio; triple constraint; why ~70% fail; team formation (4-5 members) + project idea pitch | Schwalbe Ch.1 |
| 2 | Project Management and IT Context - I | Systems approach; product vs project life cycles; Waterfall deep-dive; teams draft lifecycle for their project | Schwalbe Ch.2 (part) |
| 3 | Project Management and IT Context - II | Agile/Scrum + Hybrid; methodology-choice debate | Schwalbe Ch.2 + C1; pre-read C1 |
| 4 | Process Groups and Knowledge Areas - I | Initiating-Planning-Executing-M&E-Closing mapped to knowledge areas; RACI + charter draft | Schwalbe Ch.3 (part) |
| 5 | Process Groups and Methodology - II | Tailoring a methodology; Agile-at-scale pitfalls | Schwalbe Ch.3 + C2; pre-read C2 |
| 6 | Integration Management and Selection | Strategic alignment; NPV/IRR/payback; options thinking under uncertainty; teams score 3 project options | Schwalbe Ch.4 + C3; pre-read C3 |
| 7 | Scope Management | Requirements elicitation; defining scope; building the WBS; teams submit WBS v1 | Schwalbe Ch.5 |
| 8 | Schedule Management - I | Defining activities; sequencing; network diagrams; critical path exercise | Schwalbe Ch.6 (part) |
| 9 | Schedule Management - II | Gantt + milestones; crashing vs fast-tracking; teams build Gantt for their project | Schwalbe Ch.6 (part) |
| 10 | Cost Management + QUIZ 1 | Cost estimating (analogous/parametric/bottom-up); budgeting; after class: Quiz S10 (Google Form, outside class) | Schwalbe Ch.7; Quiz S10 |
| 11 | Quality Management | Plan-Manage-Control quality; QA vs QC; test-plan mini-exercise on AI-project scenario | Schwalbe Ch.8 |
| 12 | IT Governance and Compliance | COBIT, ITIL overview; GDPR/HIPAA essentials; pharma-composite C4 part 1 | Trainer-outline block |
| 13 | Cybersecurity Management | Threats and vulnerabilities; security policies; incident response and recovery tabletop | Trainer-outline block |
| 14 | Real-World Applications I | Computer-vision + AI project walkthrough (C5); scope-schedule-cost-quality trade-off; after class: Quiz S14 (Google Form) | All Ch.1-8; Quiz S14 |
| 15 | Resource Management | Resource planning; team charters; motivation and conflict; RACI + estimates for team project | Schwalbe Ch.9 |
| 16 | Communications and Leadership | Comms planning; stakeholder matrix; IT leadership skills; L and D; teams draft comms plan | Schwalbe Ch.10 |
| 17 | ITSM, Change and Failure | ITSM frameworks and SLAs; why IT projects fail; change-management approach and success factors | Trainer block + C4 part 2 |
| 18 | Outsourcing, Vendors and Finance | Outsourcing strategies; vendor selection; contract basics; ROI/TCO; after class: Quiz S18 (Google Form) | Trainer block; Quiz S18 |
| 19 | Final Project Clinics and Presentations - I | Half the teams present proposal (problem, WBS, schedule, cost, risk, governance); peer + instructor feedback | All chapters |
| 20 | Final Presentations - II + Wrap | Remaining teams present; course wrap; end-term briefing | All chapters |

# 7. Team Project (50% - the spine of the course)

Teams of 4-5 pick one IT project (AI helpdesk, vision-based QC, ERP rollout, hospital MIS, campus app) and build it session-by-session. Final submission (deck + 2-page proposal + artifact pack: charter, WBS, Gantt, cost sheet, risk register, comms plan, SLA sketch) presented in Sessions 19-20. Assessed on: understanding the business problem and need for PM (10) + where/how tools apply (10) + quality of proposed solution/improvement (30) - per IS-623 rubric.

## Milestones

S6: one-paragraph problem + 3 options scored.

S7: WBS v1.  S9: Gantt.  S10: cost sheet.

S16: comms/RACI.  S18: risk + SLA draft.  S19-20: present.

# 8. Assessment (IS-623 model)

| Component | Weight | What counts | Mapped LO |
| --- | --- | --- | --- |
| Class Participation | 10% | Contribution frequency + quality + listening (rubric below); quizzes count here as evidence | LO1 |
| Project and Presentations | 50% | Team artifacts + final presentation (10+10+30 split above) | LO1 |
| Class Test | 20% | Summative test after Session 18: solve/propose for a new business problem | LO2 |
| End-Term Exam | 20% | Unseen business-problem analysis leading to workable/excellent solution | LO2 |

## Regular quizzes - after EVERY class on Google Forms (outside class)

One Google Forms quiz per session (S01-S20, 20 quizzes), taken outside class right after each session; links in Appendix A.

Format per quiz: 4 auto-graded MCQ (2 pts each = 8) + 1 short reflection text (ungraded, feeds participation and team project). Quiz mode ON with answer key + right/wrong feedback.

Cadence: release after each session; close before next session; 5-min debrief opens the next class with the most-missed question.

Weight: no separate weight - completion + MCQ average feed Participation (10%) and Class Test readiness; instructor may count best-16 of 20 for fairness.

## Rubrics (condensed from IS-623)

| Criterion | Unsatisfactory | Satisfactory | Exceeds |
| --- | --- | --- | --- |
| Participation frequency (3) | Needs nudge; silent | Initiates about once/session | Multiple strong contributions/session |
| Comment quality (4) | Opinion-only, no terms | Mostly insightful, right terms | Always insightful; balances view + critique |
| Listening (3) | Talks over others | Mostly attentive, builds on remarks | Attentive; comments build on others |
| Project: problem grasp (10) | No grasp of PM need | Some grasp + conditions | Full grasp; states when PM applies |
| Project: tool use (10) | No idea where tools apply | Moderately clear | Very clear where/how |
| Project: solution (30) | Insufficient contribution | Moderately sufficient | Sufficient, well-evidenced |
| Class Test (20) | Cannot solve/propose | Moderately solves | Satisfactorily solves |
| End-Term (20) | Neither evaluates nor solves | Workable solution | Excellent solution in context |

# 9. Readings and Preparation

Textbook: Schwalbe Ch. 1 (S1), Ch. 2 + C1 (S2-3), Ch. 3 + C2 (S4-5), Ch. 4 + C3 (S6), Ch. 5 (S7), Ch. 6 (S8-9), Ch. 7 (S10), Ch. 8 (S11), Ch. 9 (S15), Ch. 10 (S16).

Governance/compliance/security/ITSM/change/outsourcing/finance blocks (S12-13, S17-18): instructor handouts on COBIT/ITIL/GDPR/SLA/ROI-TCO + C4 composite.

Some programming experience useful, not necessary (per trainer outline). Reflection exercises after S6, S13, S17.

# 10. Academic Integrity (per IS-623)

Plagiarism: maximum 20% referenced content; beyond that is plagiarism and is referred for disciplinary action. Cheating (unauthorised aid in quizzes/tests, false data or references, submitting the work of others) is strictly prohibited and penalised per institute policy.

Sources: IS-623 IT Project Management course file (IMI Bhubaneswar, PGDM 2024-26, Prof. Rahul Kanyal - outcomes, rubrics, Schwalbe text, HBR cases, session skeleton) + IT Project Management Course Outline and Trainer Profile Ver 1.0 (trainer outline: 70% failure framing, governance/cybersecurity/ITSM/change/outsourcing/finance/leadership blocks, reflection + group-project pedagogy). Synthesised into a 20 x 1.5-hr syllabus with after-class quizzes; no paper titles, authors or numbers invented.

# Appendix A. After-Class Google Forms Quizzes (S01-S20, outside class)

All 20 quizzes are live Google Forms in quiz mode (4 auto-graded MCQ x 2 pts + 1 reflection text). Release after each session; 5-min most-missed-question debrief opens the next class.

| No | Quiz | Responder link (share with students) |
| --- | --- | --- |
| 1 | ITPM Quiz S01 - What Is an IT Project? | https://docs.google.com/forms/d/1nek9hTf5glHIEiF4lG8l_kb_FV6N7uGYc09UDFqTGBA/viewform |
| 2 | ITPM Quiz S02 - Project Life Cycles and Waterfall | https://docs.google.com/forms/d/1zWWegVirWRl6jfrqE2FEb3qfuoqe77fel5bVwwsGTOg/viewform |
| 3 | ITPM Quiz S03 - Agile, Scrum and Hybrid (Case C1) | https://docs.google.com/forms/d/18QdX7nPx0mVYKreXbNId5x4cz34EDzi9FjeFOaKZmuU/viewform |
| 4 | ITPM Quiz S04 - Process Groups and Knowledge Areas | https://docs.google.com/forms/d/1s4CyiEc8rfNDZs3QVY7Z7bSCzsKGkxolwReE4KRKCIA/viewform |
| 5 | ITPM Quiz S05 - Tailoring Methodology; Agile at Scale (Case C2) | https://docs.google.com/forms/d/1z8Lmr0BDprUx2d3QxJcVfNNC52t81ZTEiJd6u8JwyDM/viewform |
| 6 | ITPM Quiz S06 - Integration and Project Selection (Case C3) | https://docs.google.com/forms/d/1ccX7b9SAMGhhKVAXL-Awjqp0DS_pKWxNXf6G3zAufa4/viewform |
| 7 | ITPM Quiz S07 - Scope Management and WBS | https://docs.google.com/forms/d/15YagF6HOtKKWf7lmHX5OAa__3lKRWc5eKlykumY2fYE/viewform |
| 8 | ITPM Quiz S08 - Schedule: Activities and Critical Path | https://docs.google.com/forms/d/11fwnRIbKtle5tZ1p5tDX7uZo-4At6KR1rptwp_WpBBw/viewform |
| 9 | ITPM Quiz S09 - Gantt, Crashing, Fast-Tracking | https://docs.google.com/forms/d/1bOoAZvISpaxJE2FfgccSlCqh0VGY2wYZtcsyqOC-5ZE/viewform |
| 10 | ITPM Quiz S10 - Cost Management and Budgeting | https://docs.google.com/forms/d/134bM9CDmD5Tw3GyLGXIsaVYQBWeGEmJVpyWjFQ01Qgc/viewform |
| 11 | ITPM Quiz S11 - Quality Management | https://docs.google.com/forms/d/1Xa3bZLujcqoaK0iK2jBKjd66HWbCsP2Ce4EV_FHg_N4/viewform |
| 12 | ITPM Quiz S12 - IT Governance and Compliance | https://docs.google.com/forms/d/1tDvotFWBCsEokS-L0PFjF8Li4_fg-0Ao_o0R0MBUYI0/viewform |
| 13 | ITPM Quiz S13 - Cybersecurity Management | https://docs.google.com/forms/d/1SfJDDCGhij_ZQYD50raYVca1wbpQymtMTw6gLOBGttE/viewform |
| 14 | ITPM Quiz S14 - AI / Computer-Vision Projects in Practice | https://docs.google.com/forms/d/16-9KWWMH4CACY-Gp3toCqpByHUeQew9cHiVGa0DRLpo/viewform |
| 15 | ITPM Quiz S15 - Resource Management | https://docs.google.com/forms/d/1bh6S68TGRb5wWhbFGEXf65pdb1qKNpAc1xJJ3F7YJzo/viewform |
| 16 | ITPM Quiz S16 - Communications and Leadership | https://docs.google.com/forms/d/1rMbOtBQNgmGPG_EEYAAwBJ-S_rNVC1t9ZyOXQqMSr80/viewform |
| 17 | ITPM Quiz S17 - ITSM, SLAs, Change and Failure | https://docs.google.com/forms/d/19ZLZPLBa8QiiKS3s2KgwwOSTGRhFIxDr_VdzC8QQYqE/viewform |
| 18 | ITPM Quiz S18 - Outsourcing, Vendors and IT Finance | https://docs.google.com/forms/d/1h9r9OOcaeXNilpBbK15jXKuRkMNfd3_O2Gr5ssc6tac/viewform |
| 19 | ITPM Quiz S19 - Presentations I: Peer Review Lens | https://docs.google.com/forms/d/1-A_1FevNdo0D-Cupovdzso06JnJY635OeuuECysk0m0/viewform |
| 20 | ITPM Quiz S20 - Course Wrap: From Classroom to Real IT Projects | https://docs.google.com/forms/d/1sC1mCqh7zr_ZAvov0nKAgZo2zSnyz0lI-l9BrLlJbhQ/viewform |